# Key Performance Indicators (KPIs)

Sketty Mosque and Community Centre – Renewable Energy Upgrade Tender

## 1. Introduction

This KPI framework outlines the performance expectations for the successful contractor delivering the supply and fit of renewable energy systems at Sketty Mosque and Community Centre. KPIs will be used to monitor progress, ensure quality, and maintain accountability throughout the contract duration.

## 2. Key Performance Indicators

| KPI Area | Performance Indicator | Target / Threshold |
| --- | --- | --- |
| Installation Quality | Workmanship meets specification and industry standards | 100% compliance |
| Timeline Adherence | Delivery milestones met as per agreed schedule | No more than 5 working days delay |
| Health & Safety Compliance | Zero reportable incidents and adherence to H&S plan | 100% compliance |
| Documentation Accuracy | Submission of commissioning, warranty, and handover documents | All documents submitted on time |
| Environmental Responsibility | Waste management and sustainable practices | Evidence of recycling and low-carbon methods |
| Client Satisfaction | Feedback from client on communication and delivery | Minimum 85% satisfaction score |

## 3. Reporting Frequency

The contractor shall submit KPI reports every Week during the contract period. Reports must include progress updates, issues encountered, and evidence of compliance with the above indicators.

## 4. Review Meetings

Weekly review meetings will be held between the Client and the Contractor to assess KPI performance, discuss progress, and agree on any corrective actions required.

## 5. Non-Compliance Consequences

Failure to meet KPI targets may result in formal warnings, retention of payments, or termination of contract depending on severity and recurrence. The Client reserves the right to enforce penalties for repeated non-compliance.

## 6. Conclusion

This KPI framework forms part of the contractual obligations and will be used to ensure successful delivery of the renewable energy upgrade project. The contractor is expected to maintain high standards and cooperate fully with monitoring procedures.